Redlake Valley Community Benefit Society Limited

Board Meeting MInutes

Redlake Valley Village Hall

30th November, 2023 2023

Present ML, BJ, PC, AGM, SR

- Welcome

- Apologies – Simon Jameson

- Declaration of interests : ML interest in item 10

- Election of Officers – Chairman ML,  Vice-Chair SJ, Treasurer AGM, Organisation Secretary ML, Minutes secretary SR

- Minutes of last meeting -18th September 2023  agreed as correct

- Matters arising

ACTION  PC to send Mailchimp message about nominees on death of a shareholder: Discussed PC draft letter.  Agreed would simplify and DONE 30.11.23

ACTION PC to publicise apple pressing DONE

ACTION PC to contact WI about possible woodland fair.  Done and also contacted Village Hall Committee.  No response from WI – VHC interested in supporting but don’t want to be leading.  One possibility might be a deer roast and some stalls in the car park with woodland activities gs

ACTION:  ML to suggest dates for board visit when felling has finished.  Board have all visited

ACTION: AM to research electric chainsaws and augurs with compatible batteries.  AM has reservations about society chainsaw because of issues with insurance.  At present Bob does chainsawing at his own risk.  ML also used his own battery chainsaw at last work party.  Communication has been received from Mark Duffy (Clun Council) suggesting our grant application may soon be approved and PC keen to capitalize on receiving grant.  Agreed need to develop set of rules around use of society chain saw including having undergone training and wearing all the correct equipment

ACTION: AM to research renting augur – no longer necessary because BJ has one which he is willing to lend and has already been tested out.

ACTION AM: to calculate fencing materials needed – all purchased and in ML’s barn.  AM will get nails

ACTION: PC & AM to prepare draft ppt for AGM - done

ACTION: PC to design draft notice appealing for new board members and circulate – see agenda below

ACTION: ML to attempt to contact young guy who expressed interest last year, and Nick Marsh.  DONE:  no reply from young man.  Nick Marsh not contacted

- Chairman’s Report

Felling completed.  Apple pressing successful. Taming of the Stew – went very well.  Materials for fencing purchased.  2 successful work parties, one with 6 people one with 11 people.  AGM reasonable number of people considering there was no keynote speaker

- Treasurer’s Report

As of Sept £3475

Bill for felling £2721 – more than expected because error in calculating VAT and fewer trees felled than anticipated.  Lessons learnt for future felling: mark the trees to be felled.  Supervise more closely.  Much of this will be reimbursed by grant but work needs to be completed before can claim grant.  In theory should do fence by end of March.

Apples pressing > £300 after paying £100 to KVG

The taming of the Stew – net income £305.62 (47 people)

Cost of deer fencing £943

- Reflections on

  - The AGM -  was all right.  Low key but business done.  Should start thinking about next year’s keynote speaker now – poss John Clayfield on flora?

  - Apple Pressing – fine but a bit late (unavoidable because Sara & Duncan were away).  Will try and hold 2nd week in October next year.

  - The Taming of the Stew  - very successful

- First Aid Training and coverage for Work Parties.  Karen L is trained and renewed her training on emergency first aid with forestry in Nov 2023.  Certification lasts 3 years.  Committee agreed to reimburse her half of training (£30)  ACTION AM to pay KL £30.

Society needs to renew some items in first aid kit

Need to update Risk assessment and include chain saw Risk assessment.  KL will do this

Further volunteers need to be train.  SR and PC volunteered.  KL will forward details of courses

- Woodland management- the next phase.

Need to define area of fencing and clear stuff out of the way – measure distance apart of posts=post length.  Small trees in line of fence need to come down.  Action BJ, PC, SR and ?ML to meet in wood Tuesday 5th Dec at 10:30.  BJ to bring white paint and chestnut stakes

- Brineddin Wood- Ancient woodland condition assessment – should all read and send queries back to PC

PC summarises:

Not much needed in upper reaches

Must keep on top of bracken (for work parties)

Manage holly better (maybe coppice a bit)

Possibly replant hedge line – but (a) lets in light and (b) good for flora

Questions why no mention of drought and watering any new trees

Suggestions about other species to plant incl. yew

Discussions around drought management.  PC suggested very big plastic tank which would fill with rain.  SR objected on aesthetic grounds both for woodland, and walkers and individuals who are already unhappy about felling.  AM pointed put we will have very few new trees.  AM has watering back pack. BJ has mobile water carrier.  We do need to be prepared for drought and to water new trees somehow.

AM queries whether author is talking about whole woodland, our quillets or just the coupe.

ACTION – all board members to read report and send comments back to PC

- Additional Board Members.  Andrew Allot may be interested – ML will email him

- Website/Mailchimp problems – PC having problems may send us test emails

- Any other business

BJ – we need to plan what we are doing with spare wood – firewood and stakes.  Agree can store in ML’s barn once fencing materials are gone.

PC checking that backing up of files with Sara was happening.

PC signed up to a weekly email about forestry matters that he highly recommends.  Will email link

PC informed us that he is planning a paleography exhibition using the 1758 tax returns (about TEMPSITER) and charge £2 per person

ML & KL cannot attend February work party.

- Date of next meeting -dates for future meetings for next 12 months to be circulated and agreed.

Suggested dates:  25th Jan, 28th March, 23rd May, 25th July, 26th Sept, 21 November

ACTION POINTS

AM to buy nails

KL to update Risk Assessment to include chain saw activities.

KL to forward details of first aid courses

PC & SR to go on first aid training course

BJ, PC, SR and ?ML to meet in wood Tuesday 5th Dec at 10:30 to mark out fence line

All board members to read report and send comments back to PC

ML to email Andrew Allot about becoming Board member

PC to email link to weekly forestry email