Redlake Valley Community Benefit Society Limited

Minute  Board Meeting

Redlake Valley Village Hall

January 25th  3.00-5.00pm 2024

- Welcome

- Apologies PC

- No  interests declared

- Minutes of last meeting – 30/11 /23 approved

- Matters arising: None

Action points:

AM to buy nails – will do so when needed

KL to update Risk Assessment to include chain saw activities – ML will remind

KL to forward details of first aid courses – enquiries made – nearest in Kington.  Details forwarded

PC & SR to go on first aid training course: will do so when next course is organised

BJ, PC, SR  to meet in wood Tuesday 5th Dec at 10:30 to   mark out fence line - DONE

All board members to read report and send comments back to PC – see item 9

ML to email Andrew Allot about becoming Board member – not yet done, will do

PC to email link to weekly forestry email – done ML will resend

ACTION POINTS CARRIED OVER

PC & SR to go on first aid training course:

ML to email Andrew Allot about becoming Board member

ML to resend email link to Forestry email

- Chairman’s Report – Thanks to Bob for ferrying materials

- Treasurer’s Report - £303 in account

- Best use of work parties to ensure we meet FiPL deadline of end of March

3 work parties won’t be enough – discussed either extending time or number of days

Will add some Saturdays (10-2) to work party options and ask Patrick to circulate to shareholders asking for help.  Suggested dates (between other work parties)

Sat 10th Feb 10-2

Sat 9th March 10-2

ACTION: PC to circulate new WP dates to shareholders asking for help

- Feedback on Dugald Purce's report.

No major reactions – some slightly different perspectives  but not much that we didn’t know. Useful to have report

AM noted he met DP who was very positive about the work we had done (had clearly visited).  Noted that DP is in contact with Jez Hammond who is going to put up deer fencing

AM – thought we should not put in any new trees for the moment.  Board agreed to see what grows up first.

- Any other business

To note: Helen Oliver has been appointed as project officer in Farming in Protected Landscapes

The log pile by the gate is in an unfortunate position because it blocks the gate

- Date of next meeting – 28 March 2024  @3pm

ACTION POINTS CARRIED OVER

PC & SR to go on first aid training course:

ML to email Andrew Allot about becoming Board member

ML to resend email link to Forestry email

ACTION: PC to circulate new WP dates to shareholders asking for help