Redlake Valley Community Benefit Society Limited

Board Meeting  Minutes

Redlake Valley Village Hall

March 28th  3.00-5.00pm 2024

- Welcome

- Apologies – Simon Jameson

- Declaration of interests - None

- Minutes of last meeting – 25/01/24 - approved

- Matters arising:

Nails bought and used

KL has updated Risk Assessment to include chainsaw activities

ACTION PC to upload risk assessment to website

SR has been on first aid training course

All board members read AONB report: no comments because all dealt with elsewhere

ACTION: ML will email Andrew Allot about becoming Board member

- Chairman’s Report

Deer fencing is all up – great achievement.  Helen Oliver (AONB) has checked and approved work

- Treasurer’s Report

£467.54 in Bank.  AM has put in claim for grant £3375.10.  Actual cost of work was £3712.

- New Exclosure – What to do.

- Clear baby holly – discussion on whether should wait to avoid disturbing germinating acorns or do at next work party.  Decision – do at next work party.  Might be able to pot some up sell on Chapel Lawn produce stall

- Cut down large hollies now (before bird nesting time so asap) – can put copper nails in stumps to discourage regrowth

- Clear large clumps of brush

- Do work on adjacent quillets – coppicing and dead hedging

- Need record of observations of ground flora recovery.   John Clayfield might be able to do it or advise on what to do.  Quadrats?

- AM – need to think about next coupe – decision not 24-25 winter but 25-26.  Also need to decide on which piece of woodland

- BJ – need to see if we can organise permissive right of way up to the quillet – landowner can get grant aid for hedge and payments for permissive Rights of way.  However will need cooperation of new tenants.

- ACTION – ML to sort out date for one more work party

- ACTION – BJ to write to Rachel Owen (landowner) about permissive right of way

- Pentre Footpath Maintenance

Ollie Holder can no longer do maintenance up to river crossing.  Discussion about whether CBS will take this over for the village.  Need agreed approach for the whole path.  Need to put some hardcore down to cope with flooding.  PC & ML have some spare hardcore.

Could liaise with Mags Neave who coordinates Clun P3 – but she will probably want to subcontract.  SR suggests we might liaise with David Hardwick of Shropshire Council who can provide any materials needed – only necessary if major maintenance needed

- AOB

Publicity – Now exclosure is finished PC suggested various forms of publicity

ACTION – PC to write articles for Clun Chronicle, Redlake and website

To note – Jez Hammond is now fencing his quillets

AONB have suggested we submit for an Excellence in Community Forestry award

ACTION:  PC will put together a draft document

Bird boxes and dormouse boxes – we should put some up.

PC has broken boxes in garage.  BJ will source timber up on quillet and bird boxes can be made on site.

- Date of next meeting –  23 May 2024  @3pm