Redlake Valley Community Benefit Society Limited

Board Meeting Minutes

Thursday 23rd January 2025 at 3.00pm

- Apologies - SJ

- Minutes of last meeting 28th November 2024 - approved

- Action Points

ML willing to continue as legal secretary

ML comparing spreadsheet – to be completed

Possible speakers for AGM.  PC suggests Lynn Parker from Nature Recovery Plan

ACTION PC to contact Lynn Parker

PC, BJ, SJ sorted fallen trees.  Noted that deer discovered breach very quickly

BJ most holly coppicing done. Remains one tree

Extra December work party did not happen

SJ might have suitable stones

PC not yet done Facebook but will do so soon.  Will set up devoted email a/c.

ACTION PC to complete Facebook.  Will set up new email quillet@icloud.com

- Chairman’s Report - none

- Treasurer’s Report - £3923.72 in bank

- Potential developments in 2025 – discussed priorities

  - High priority: Ecological survey of first coupe

Need more formal documentation and a professional ecologist to build on former surveys

ACTION:  SR to contact Fiona Gomersall to ask if she knows anyone who can do formal ecological survey

ACTION:  AM to contact Andrew Allott and Phil Holden

ACTION:  PC to contact Martin Wilkie

  - High priority: Adverse possession application

Land registry gives very clear guidance (see website circulated by AM)  We seem to qualify.  Suggest we don’t mention ‘quillets’ but just talk about unregistered land – we seem to be ready to proceed because we need to use the land in ways that an owner would – e.g. coppicing, school visits, protection, access (because comes down to fence line), storing firewood.  Could start moving fencing and other materials into that area for storage.

ACTION:  AM to invite Ollie Holder (solicitor background) to the next meeting and see if he can help with legal side

  - Lower priority:	 Second coupe and exclosure – discussed leaving until autumn 2026 when we have more knowledge about consequences of first coupe.  Consider thinning rather than clear felling.  Jez Hammond wants to do thinning.  AM has been in touch with Dugald Purce about possible money for restoring ancient woodland.  Suggest try and apply jointly with Jez.  PC wonders whether we should consider fencing the whole patch of woodland rather than sections.

ACTION: AM to contact Jez Hammond & Dugald Purce and invite to a joint meeting

ACTION: PC to contact Chris Bowdler and ask if we can include his quillets in applications and activities.

  - Other activities:  Information Boards:  Need new ones if we are going to encourage people. What form and will it contain a QR code?  Need to have in the wood.  Need to have elsewhere to get people to go to the wood

ACTION: PC will find out about QR codes – DONE

  - Venison Barbecue - Village Hall and PCC keen

ACTION:  PC to ask Miles Lawton if he is interested.

  - Permissive footpath

ACTION:  BJ to talk to owner about it along fence line

ACTION: SR to talk to Clun PC about availability of resources for bridge

- Continuing activities in 2025

  - Work parties

  - Apple pressing – Sunday 12th October

ACTION PC to book Village Hall

  - Annual general meeting – date changed to 2/10/2025

ACTION: PC to book Village Hall

- Middle Marches CLT Woodland Conference organized by Janet Cobb on 28/3/25 in Norbury Village Hall

Agreed we should take part in principle and probably AM and PC do double act focusing on inspiring people to buy woodland.

ACTION: PC to tell Janet Cobb we would like to take part

- Benefact Group Fundraising – Wealth management company that puts profits into charitable organisations via lotteries.

ACTION: AM to look at links for Benefact group and Easy Fundraising

- Any other business

ML wants to recognize longstanding volunteer workforce.  Must mention individuals at AGM

ACTION: ML will draft thank you letter.

- Date of next meeting 27th March 2025