Brineddin Wood – Biodiversity Action Plan 2023-2033

| Objective | Lead | Measure of success | Progress (state date) |
| --- | --- | --- | --- |
| Obtain 10-year WMP approval with felling licence. | AM | FC approved. | 11.5.23. |
| Secure finance to support first year. | AM | Grant awarded. | £3,658.60 awarded from AONB/DEFRA FiPL funds 15.6.23. |
| Satisfy FiPL criteria. | AM | AONB staff confirm satisfaction. | April 2024. |
| Secure vehicular access. | PC | Completed. | Carried out September 2023 |
| Communicate progress. | PC | Updates at appropriate times provided via website and Mailchimp. | Above successes communicated June 2023 . |
|  |  |  | Ongoing. Most recently 17.9.23 |
| Secure felling contractor. | AM | Terms discussed. RVCBS content with decision. Start date agreed. Field gate installed – access levelled. Trees felled and extracted. | Hayton Tree Services contracted. Criteria including measures for public safety agreed. Work started 9.9.23. Completion expected within three weeks subject to weather and ground conditions. |
| Clear ground after felling. | ML/KL | Work parties arranged and work completed. Dead hedges and woodpiles created. | Autumn/Winter 2023/24. |
| Erect deer fencing around first coupe: - order materials - instal fencing | AM RJ | Materials secured at fair price. Fencing installed with gateway by work parties. | Completed winter 2023/4. |
| Enable regrowth and/or restock. | ?? | Stool regeneration rate known. Additional species agreed/ordered/replanted (16 no.). Infill restocking carried out (make up to 40/Ha density within 80 max). Shrub layer encouraged and enhanced once canopy trees growing well. | Anticipated autumn/Winter 2025/26 Anticipated Autumn winter 2025/26 |
| Maintain coupe. | ML/KL | Ground around new growth weeded by work parties. Watering parties may be necessary. Losses replaced. | Small area for weeding to be trialled winter 2025/26 onwards. |
| Improve biodiversity. | All | Increase in plant and animal species observed. | Ecologist contracted to conduct survey. Awaiting report late 2025. |
| Fell and fence second coupe . |  |  | Dependent on progress in first coupe. |
| Fell and fence third coupe. |  |  | Dependent on progress in first and second coupe. |
| Fell and fence fourth coupe. |  |  | Dependent on progress in earlier coupe. |
| Carry out five-year review with Forestry England | RVCBS board | FE satisfied with progress | Anticipated June 2028 |
| Secure funding for future years | RVCBS board |  | Finances are healthy but no regular funding stream. Remain dependent on ad hoc activities and grant application. |